## Slide 1: Azure – Customer Success Framework for Partner
Sample Slides – commit phase

## Slide 2: commitment on the goals
commit

## Slide 3: Define a proof able target with the customer
Think about SMART defined targets:
  A SMART goal should be
    Specific,
    Measurable,
    Achievable,
    Realistic and
    Time-bound

## Slide 4: Define a statement of work (SoW)
example
Risks
Project
Project Goal (Target State)
Situation
xx
xx
xx
Notes
Eckwerte
Next Phase
Total project
Start:
End:
Time
kEUR:
Tolerance:
Budget (cash-out)
Internally:
External:
Expenses, in Days
Project manager:
….
01.01.13
31.01.13
100
20%
78 + PM
5 *
01.01.13
31.12.13
1.100
10%
Parameters
*Depending on internal Availability
Project Benefit/Value
xx

## Slide 5: Objectives
Objectiv
xx
..
xx
Success criteria
Responsible
Delimitation
xx
xx
..
xx
xx
..
xx
example

## Slide 6: Conditions
1
Condition
xx
xx
Detail
example
2
xx
xx
3
xx
xx
4
xx
xx

## Slide 7: Work packages
1
Work package
xx
xx
Date
2
xx
xx
3
xx
xx
4
xx
xx
xx
Responsible
xx
xx
xx

## Slide 8: Work package
Start:
End:
Effort:
DD.MM.
DD.MM.
6 PT
Specifications:
xx
xx
xx
Duration:
10 Days
Responsable:
n.n.
Titel WP:
Feinkonzept Optimum erstellen
Resources required/material:
xx
Input:
Results / Products:
Impact / Dependency:
xx
example